# ______________________________________________________________________________

Trade Leadership Council & Technical Advisory Group Update

No new activity to report

Account Management Committee

No new activity to report

Continuing Activity:

- The Account Management Committee met on September 27th at the TSN Plenary Session. Issues discussed at the meeting included:

  - The Export Account GIF was drafted and submitted to CBP for review.  Once approved, the GIF will be circulated to the Committee members for review and comment.  The GIF titled ‘Export Account Types” duplicated the original GIF 947 drafted by the TSN Export Committee.

  - The Surety Account Subcommittee shared the following two GIF’s for review and comment- GIF 959, Automated Surety Interface (ASI) Data Download Requirement, and GIF 979 V2, Bond Portlet Screen Query Options.

  - Monica Crockett advised the Committee to prioritize the outstanding GIF’s as CBP is continuing to implement functionality as much as possible.  The timing to submit the prioritized list is no later than January 2014 as the target to programming is scheduled for May 2014.

Entry Committee

After completion of the existing GIF review, the entry committee submitted two new GIFs for consideration, one involving large multi-line entries with multiple sold to parties, and another requesting an entirely paperless statement.

# Export Task Group: Export, Multi-Modal Manifest, ITDS Joint Committees

# The Export Task Group met on December 12, 2103. The next meeting of the Export Task Group is scheduled for January 16, 2014. The major issues being discussed by the Export Task Group include:

# The deployment of the AES legacy system to the new ACE platform on March 22nd with the Census edits deployed to the ACE/ACE platform on April 5, 2014. At that time all AES and AESDirect filings will go directly to the new AES/ACE platform.

# The AES legacy system will be turned off on March 23, 2014.

# CBP is planning to load historical data into ACE during October, run the re-engineered AES in parallel with the legacy AES during November/December, and provide the CERTS environment for trade users to test the system starting on January 13, 2014.

# CBP/OFO and Census are working on an FRN that will announce a pilot test for the new Advance Export Information (AEI) filing (old option 3) that will require the filing of a specified number of data elements prior to departure with the remaining export data elements filed 5 days after departure.

# Census will also issue an FRN announcing the Census Regulation changes that will take effect on April 5, 2014 when the new AES/ACE platform goes live.

# Export Committee (Reference Automated Export Task Group Summary above)

# The Export Committee meeting to discuss user requirements/GIFs required for export account types and export reports.  The Export Committee is working with the Accounts Management Committee in the development of export account types and reports. The committee is working on a spreadsheet of export report user requirements for discussion with CBP.

# ITDS Committee (Reference Automated Export Task Group Summary above)

# No new activity to report

# Legal Policy Committee

No new activity to report

Liquidation Subcommittee

Continuing Activity

  - The Liquidation Subcommittee met on September 27th at the TSN Plenary Session. After much discussion it was determined that the existing GIF's must be re-evaluated following CBP internal discussions regarding the need for security and trade investigation into existing means to retrieve entry information in the context of a liquidation. Stakeholders include importers, brokers, sureties, attorneys, and the general public. It was agreed that the existing method for posting legal notice of liquidation is outdated, but whether it should be posted in ACE or another government hosted website may be determined by financial considerations.

# Multi-Modal Manifest Committee (Reference Automated Export Task Group Summary above)

# The CESAC/MMM session was held on December 5-6, 2013 at the USDA/APHIS facility in Riverdale, MD.  Topics discussed included:

# Advanced Export Information (AEI) Census/OFO Pilot

# Residue Test

# ISF Enforcement

# CBSA Automation

# ITDS Updates

# Automated Export Processing

# Robert Auriemma, Maersk Line, was chosen to Chair the CESAC sessions replacing Tim Perry, APL, as the long standing chairperson of CESAC.

# Air Manifest Subcommittee

  - A meeting was held with Bill Delansky during the December 6th CESAC/MMM meeting to discuss the transition of ACS Air AMS to ACE Air Manifest.  Carriers reported the results of their initial review of “legacy” Air Manifest requirements that had been promulgated under the old “waterfall” methodology, and discussion took place on the aggressive CBP programming and implementation schedule for ACE Air.

  - It was clarified that development for the May 2015 mandatory ACE Air Manifest deadline was primarily a “re-host” of current ACS functionality that would not impact carriers.  It was agreed that carriers would work to provide comprehensive input to CBP on desired improvements to current processing and requests for new functionality.  Carriers will meet January 8-9 to develop a flow diagram and issues list, and will meet with CBP on January 10 for discussion and presentation of recommendations.

  - The export manifest proof-of-concept for utilization of industry standard messaging continues, in which a conventional air carrier is delivering house, master and flight manifest information to CBP via IATA CARGO IMP messages.  Gaps between paper manifest and industry message data elements have been identified and are being analyzed by the subcommittee.  The subcommittee is also finalizing a white paper on export manifest principles for delivery to CBP.

# Revenue Committee

No new activity to report

Drawback Subcommittee

Ed Van Ek, C.J. Holt & Inc. will be relinquishing his duties as Trade Co-Chair of the Drawback Subcommittee.  Michael Cerny, Global Customs and Trade Specialists, will be replacing Ed as Trade Co-Chair of the Drawback Subcommittee.

Continuing Activity:

- The Drawback Subcommittee met at the September 27th TSN Plenary Session to begin discussion on actions the Subcommittee can take to support the Drawback Simplification Legislation in Congress and the current status of CBPs development of drawback functionality in ACE.  Discussion focused on the below issues:

  - How PGA message set data will impact drawback claims.

  - Whether the trade will be able to use DIS to submit proof of export documents to CBP to support drawback claims.

  - Automating more of the current paper documents/processes associated with drawback.

  - Applications and Ruling Process.

  - Use of the Automated Export System (AES) for proof of drawback.

# e-Bond Subcommittee

# E-Bond Work Session – December 2, 2013

# Representatives of the E-Bond and Surety Subcommittees met with CBP representatives for an on-site meeting on December 2, 2013 to discuss and document the trade’s user requirements/GIFs, product backlog and specific details of the e-STB and Continuous Bond build, i.e. the e-Bond build.

# The trade had an opportunity to review and comment on the e-STB data process flow and CBP revised the process flow based on the trade’s comments. Updated process flows and the meeting summary were submitted to the work session attendees for review and comment.

# Additional meetings will be scheduled with the trade as CBP begins the development of e-Bond functionality in Increment 5 starting in February 2014.

# Supply Chain Security Committee

# No new activity to report

# Transition Committee

# No new activity to report

Integrated Communications Subcommittee

No new activity to report

# Text boxes

TSN MONTHLY COMMITTEE REPORT

### DECEMBER 2013

### FINAL REPORT